|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-01 |
| --- | --- |
| Meeting Date 09/09/2026 | Time Not provided |
| Format Supervisor meeting | Location / Meeting Link Not provided |
| Chairperson Nguyen Quang Hung (Supervisor) | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | Nguyen Quang Hung | Supervisor | Yes | Supervisor / Chairperson |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | Yes |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker |
| 4 | Nguyen Quang Huy | Backend / Frontend | Yes |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | Yes |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | Yes |  |

## 3. Meeting Objectives

• Generate and evaluate initial capstone project ideas with the supervisor.

• Identify a practical problem, target users, and a feasible scope for a five-member team.

• Collect supervisor feedback and define what must be clarified before selecting the topic.

## 4. Discussion Points

4.1 The team presented several initial capstone ideas and the problems each idea intended to solve.

4.2 The supervisor reviewed each idea in terms of business value, feasibility, scope, and differentiation from existing solutions.

4.3 The team discussed the internal meeting/document-management direction as a promising option that could combine workflow management with AI-assisted post-meeting processing.

4.4 The supervisor advised the team to narrow the scope, research comparable products, and prepare a clearer problem statement and feature boundary for the next meeting.

## 5. Decisions / Conclusions

• The project topic was not finalized in this meeting.

• The team will refine the most promising internal meeting/document-management idea and compare it with existing solutions.

• A more concrete proposal, initial scope, and feature list will be presented on 14/09/2026.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Refine problem statement and proposed solution | Khanh / Hai | 14/09/2026 | High | In Progress |
| 2 | Research existing meeting/document solutions | Khanh | 14/09/2026 | High | Not Started |
| 3 | Draft initial feature list and technical feasibility notes | Loc / Quang Huy | 14/09/2026 | High | Not Started |
| 4 | Prepare the topic-selection presentation | Whole team | 14/09/2026 | High | Not Started |
| 5 | Review risks and project workload | Truong Huy | 14/09/2026 | Medium | Not Started |

## 7. Open Issues / Risks

• The proposed scope may become too broad for the capstone timeline.

• The project must show a clear business gap and avoid duplicating existing meeting tools.

• AI-related features require an early feasibility check before they are committed to the final scope.

## 8. Next Meeting

| Proposed Date/Time 14/09/2026 / Time TBD | Location / Format Supervisor meeting / TBD | Planned Agenda Finalize the capstone topic, project scope, and initial feature direction. |
| --- | --- | --- |