|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-05 |
| --- | --- |
| Meeting Date 30/09/2026 | Time Not provided |
| Format Supervisor meeting | Location / Meeting Link Not provided |
| Chairperson Nguyen Quang Hung (Supervisor) | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | Nguyen Quang Hung | Supervisor | Yes | Supervisor / Chairperson |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | Yes |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker |
| 4 | Nguyen Quang Huy | Backend / Frontend | Yes |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | Yes |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | Yes |  |

## 3. Meeting Objectives

• Review the work completed so far across requirements, design, project setup, and implementation.

• Receive supervisor guidance on how to present the project to the evaluation council.

• Identify gaps that should be fixed before the council presentation and the next development milestone.

## 4. Discussion Points

4.1 The supervisor briefly reviewed the project progress, including business analysis, Use Cases, initial data/database design, Jira/GitHub setup, and the first implementation work.

4.2 The team was advised to present the project from problem and business context to proposed solution, scope, key actors/Use Cases, design, implementation progress, and remaining plan.

4.3 The supervisor recommended concise slides, clear diagrams, evidence of actual progress, and a short demonstration instead of excessive technical detail.

4.4 The team discussed likely council questions about scope, uniqueness, feasibility, AI-related risks, and how the system differs from existing meeting tools.

## 5. Decisions / Conclusions

• The current project direction remains appropriate, but presentation materials must clearly connect the business problem to the implemented solution.

• The council presentation will prioritize scope, major Use Cases, architecture/data design, current progress, demo evidence, risks, and the next plan.

• The team will review all reports and diagrams for consistency before presentation and continue development in parallel.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Prepare and polish council presentation slides | Hai / Khanh | 05/10/2026 | High | In Progress |
| 2 | Prepare demo flow and screenshots of implemented functions | Dev team | 05/10/2026 | High | In Progress |
| 3 | Review UC, diagrams, database, Jira, and GitHub consistency | Khanh / Loc | 05/10/2026 | High | Not Started |
| 4 | Prepare answers for scope, feasibility, and AI-risk questions | Whole team | 05/10/2026 | Medium | Not Started |
| 5 | Continue current iteration implementation and testing | Whole team | 05/10/2026 | High | In Progress |

## 7. Open Issues / Risks

• The presentation may become too technical and fail to highlight the business value.

• Differences between reports, diagrams, database design, and current code could create confusion during review.

• The team needs a stable demo path and backup evidence in case a live demo fails.

## 8. Next Meeting

| Proposed Date/Time 05/10/2026 / Time TBD | Location / Format Supervisor meeting / TBD | Planned Agenda Finalize council presentation materials, verify demo readiness, and review the next implementation milestone. |
| --- | --- | --- |