|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-03 |
| --- | --- |
| Meeting Date 18/09/2026 | Time Not provided |
| Format Requirement discussion with TrustSoft | Location / Meeting Link Not provided |
| Chairperson TrustSoft Representative | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | TrustSoft Representative | Business representative / Stakeholder | Yes | Chairperson / requirement provider |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | Yes |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker / requirement facilitator |
| 4 | Nguyen Quang Huy | Backend / Frontend | Yes |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | Yes |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | Yes |  |

## 3. Meeting Objectives

• Confirm the basic business requirements and scope of TrustCabinet with the TrustSoft representative.

• Clarify the core meeting workflow, user roles, document access, voting, in-app meeting functions, AI processing, and meeting-minutes lifecycle.

• Record unresolved constraints and define the requirement-analysis work to complete before implementation expands.

## 4. Discussion Points

4.1 TrustSoft described the need for a centralized paperless meeting and document management system covering activities before, during, and after a meeting, with clear access control and AI assistance. 4.2 The team clarified that system-level permissions and meeting-specific roles are separate. The solution serves one organization; internal users sign in with email/password or Google, while account deactivation must preserve historical records.

4.3 The basic meeting workflow was reviewed: prepare a Draft meeting, submit it for approval, return rejected meetings with a reason for correction, publish approved meetings, send invitations/notifications, and retain lifecycle history for traceability. 4.4 Document requirements include version history, meeting-scoped access control, direct-link authorization checks, and retaining the exact version attached to a meeting. Personal document storage is an extension after the core meeting/document flow is stable.

4.5 The team discussed meeting execution requirements: attendance, agenda tracking, voting, and in-app calling. A live voter must be eligible and present; duplicate submissions must not create extra votes; changes are allowed only while a vote remains open; anonymous voting must not expose the voter-choice relationship. 4.6 For post-meeting processing, the system should support meeting audio input, Vietnamese speech-to-text, speaker separation without voiceprint identification, and an AI-generated draft. The Secretary reviews/edits the result and the responsible meeting role approves the formal minutes before issuance.

4.7 Recording/AI processing requires clear consent and data-handling rules. File-size limits, retention/deletion periods, performance thresholds, concurrent-user/call targets, and the exact AI-processing environment remain items for later confirmation. 4.8 The team confirmed scope boundaries: the project focuses on the end-to-end meeting record and does not extend into task assignment/deadline tracking, voiceprint identity recognition, real HSM integration, or eOffice integration in the capstone version.

## 5. Decisions / Conclusions

• The basic requirement baseline for TrustCabinet was agreed around one end-to-end meeting workflow: authentication and authorization, meeting preparation/approval/publication, documents, attendance/agenda, voting, meeting audio and AI-assisted transcription/summary, and formal meeting minutes.

• Access control must combine system permissions with meeting-specific roles and must be enforced when viewing or downloading protected information, not only on the user interface.

• AI output is supporting content rather than an automatically final record; a responsible user must review, edit, approve, and issue the official meeting record. Unresolved quantitative limits and data-retention details will be tracked separately and must not be treated as confirmed requirements until TrustSoft validates them.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Consolidate the confirmed requirements into the business survey and Use Case baseline | Khanh | 21/09/2026 | High | In Progress |
| 2 | Define actors, system permissions, and meeting-specific roles | Khanh / Hai | 21/09/2026 | High | In Progress |
| 3 | Draft the core data entities/tables for users, meetings, documents, votes, audio/transcripts, and minutes | Loc / Quang Huy | 21/09/2026 | High | Not Started |
| 4 | List unresolved limits: file size, retention/deletion policy, performance, concurrent users/calls, and AI-processing environment | Truong Huy / Khanh | 21/09/2026 | High | Not Started |
| 5 | Map the confirmed scope into Jira/GitHub work items and prepare the first implementation tasks | Whole team | 21/09/2026 | Medium | Not Started |

## 7. Open Issues / Risks

• Some numerical acceptance criteria are still open and require explicit TrustSoft confirmation before being used for testing or scope commitment.

• Meeting, document, voting, and AI requirements are strongly related; inconsistent interpretation across Use Cases, database design, and implementation could create rework.

• AI, media processing, and in-app calling may require feasibility validation so that the core business workflow remains deliverable within the capstone timeline.

## 8. Next Meeting

| Proposed Date/Time 21/09/2026 / Time TBD | Location / Format Supervisor meeting / TBD | Planned Agenda Report business survey, Use Cases, initial data tables, Jira/GitHub setup, database work, and coding start. |
| --- | --- | --- |