|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-09 |
| --- | --- |
| Meeting Date 13/10/2026 | Time Not provided |
| Format Requirement discussion with TrustSoft (PO) | Location / Meeting Link Not provided |
| Chairperson TrustSoft Representative | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | TrustSoft Representative | Business representative / Stakeholder | Yes | Chairperson / requirement provider |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | Yes |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker / requirement facilitator |
| 4 | Nguyen Quang Huy | Backend / Frontend | Yes |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | Yes |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | Yes |  |

## 3. Meeting Objectives

• Agree with the TrustSoft representative (PO) whether ending a meeting depends on votes, attendance, or the agenda.

• Decide what happens to a vote that is still open when the meeting ends.

• Decide whether a meeting may temporarily have no Secretary while it is being prepared, and who can add one.

## 4. Discussion Points

4.1 Ending a meeting. The Chair can end a running meeting at any time. There is no need to wait for votes to close, everyone to be marked present, every invitee to reply, or every agenda item to be discussed. The system only checks that the person is the Chair, the meeting is running, and the data can be saved.

4.2 Votes when the meeting ends. Ending the meeting does not close a vote and does not touch ballots already cast. Once the meeting has ended, no new ballots are accepted, even if the vote still shows as open. After that, the Chair can still close the vote, count the ballots, and record the conclusion. This only finishes the result of ballots already cast; it does not reopen voting.

4.3 What is saved when the meeting ends. The end time, the history, and the agenda item being discussed are saved together; items not yet discussed stay as they are. Attendance that was not recorded is not turned into "Absent". The meeting room closes only after saving succeeds.

4.4 Secretary while preparing. A meeting that is not yet published may temporarily have no Secretary. The Organizer can then pick an active account as Secretary, including someone who was Secretary before, or turn an existing Member into the Secretary. That person is not added twice and keeps their reply and attendance. Apart from this, the Organizer cannot edit the participant list. Once a meeting is published or running, it must always have at least one Secretary, or the last one is replaced in the same save. While a meeting waits for approval, the participant list is locked.

## 5. Decisions / Conclusions

• The Chair can end a running meeting at any time, whether or not votes are open, attendance is complete, invitations are unanswered, or agenda items remain. Ending the meeting does not close a vote or change ballots already cast. After the meeting ends, no new ballots are accepted, but the Chair can still close the vote, count ballots, and record the conclusion.

• A meeting that is not yet published may temporarily have no Secretary. The Organizer can add or restore a Secretary, including from an existing Member, without adding the person twice or losing their reply and attendance.

• No new conditions are added to ending a meeting (no minimum number of attendees, no automatic conclusion, no automatic vote closing). This is recorded as ADR-0017 and replaces the old rule that a vote must be closed before the meeting can end.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Update the requirement documents (UC-22, BR-159/160/165, BR-78/79/122, UC-28a/b/c) to match the decision | Khanh | 16/10/2026 | High | In Progress |
| 2 | Stop using message code MSG139 and do not reuse it | Khanh | 16/10/2026 | Medium | Not Started |
| 3 | Check the end-meeting function against the decision (open vote, undiscussed items, attendance) | Loc / Quang Huy | 20/10/2026 | High | Not Started |
| 4 | Check adding or restoring a Secretary, including from a Member, while a meeting is being prepared | Loc / Quang Huy | 20/10/2026 | High | Not Started |
| 5 | Write test cases for ending a meeting with an open vote or undiscussed items, and for restoring a Secretary | Truong Huy | 20/10/2026 | Medium | Not Started |

## 7. Open Issues / Risks

• Closing or counting a vote after the meeting ends only works once the related voting functions (UC-52b, UC-56) are built; they are not described in detail yet.

• This is the required behavior; it has not been confirmed that the current system already works this way.

• Because ending a meeting has no conditions, some invitations, agenda items, or votes may be left unfinished; the screens and minutes must show this clearly.

## 8. Next Meeting

| Proposed Date/Time 16/10/2026 / Time TBD | Location / Format TrustSoft meeting / TBD | Planned Agenda Preparing a vote before the meeting, conditions for opening a vote, who can vote, and recording the result. |
| --- | --- | --- |