|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-10 |
| --- | --- |
| Meeting Date 16/10/2026 | Time Not provided |
| Format Requirement discussion with TrustSoft (PO) | Location / Meeting Link Not provided |
| Chairperson TrustSoft Representative | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | TrustSoft Representative | Business representative / Stakeholder | Yes | Chairperson / requirement provider |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | Yes |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker / requirement facilitator |
| 4 | Nguyen Quang Huy | Backend / Frontend | Yes |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | Yes |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | Yes |  |

## 3. Meeting Objectives

• Decide when and by whom a vote can be prepared, since the Chair needs to write the content and options before the meeting.

• Confirm the conditions for opening a vote and who is allowed to vote.

• Confirm how people vote and how the result is recorded.

## 4. Discussion Points

4.1 Preparing a vote. Before, a vote could only be created, opened, and cast during the meeting. TrustSoft agreed that writing the content and options is separate from opening the vote. The Chair can write, edit, and delete a draft vote once the meeting is approved, published, or running. Only the Chair can see the draft, and this does not give anyone access to other restricted records. A vote that is open or closed can no longer be edited or deleted.

4.2 Opening a vote. A vote can be opened, and ballots accepted, only while the meeting is running. A meeting has at most one open vote at a time, and the system does not close one vote to open another. A vote belongs to the meeting itself and does not need to be linked to an agenda item.

4.3 Who can vote. When the vote opens, the system takes the people holding the roles the Chair chose who still have access to the meeting; a Guest needs a verified email and a valid invitation. If nobody qualifies, the vote cannot be opened. Being present or not does not decide who can vote. The list and the total are fixed when the vote opens, so later role changes do not alter them. If someone loses access or their access expires, they cannot vote any more, but ballots already cast are kept.

4.4 Ballots and result. Each person has one ballot and picks exactly one option; once sent, it cannot be changed or withdrawn. For a secret ballot, the system does not keep any link between the voter and their choice. After counting, the Chair records the conclusion (Passed, Not passed, or Deferred) with an optional note; once recorded, it cannot be edited.

## 5. Decisions / Conclusions

• The Chair can prepare draft votes in advance, once the meeting is approved, published, or running. A vote can be opened and ballots cast only while the meeting is running, with at most one open vote per meeting.

• The list of people who can vote is fixed when the vote opens, and they must still have access to the meeting; being present does not decide this. One person, one ballot, one option, no change or withdrawal; a secret ballot never reveals who chose what.

• A vote belongs to the meeting and does not need an agenda item. This is recorded as ADR-0019 and replaces the old rule that a vote could only be created while the meeting is running.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Complete the voting use case descriptions (UC-52a, UC-52b, UC-53 to UC-57) and the related business rules | Khanh | 20/10/2026 | High | In Progress |
| 2 | Update the voting screen descriptions and hand them over to the person in charge of the screens | Khanh | 20/10/2026 | Medium | Not Started |
| 3 | Check the fixed list of voters, the one-open-vote rule, and the ballot rules against how data is stored | Loc / Quang Huy | 23/10/2026 | High | Not Started |
| 4 | Compare the SCRUM-28 ticket description with the new rule on when a vote can be created | Khanh / Hai | 20/10/2026 | Medium | Not Started |
| 5 | Write test cases for drafting, opening conditions, who can vote, and the conclusion | Truong Huy | 23/10/2026 | Medium | Not Started |

## 7. Open Issues / Risks

• Preparing a draft vote while the meeting is still a draft, rejected, or waiting for approval was not confirmed; it only applies once the meeting is approved, published, or running.

• It is not settled whether the Secretary can also prepare draft votes; this needs to be confirmed with TrustSoft so the use cases and business rules do not contradict each other.

• This is the required behavior; it has not been confirmed that the system already works this way.

## 8. Next Meeting

| Proposed Date/Time Next TrustSoft meeting / Date TBD | Location / Format TrustSoft meeting / TBD | Planned Agenda Confirm who can prepare votes, review the voting descriptions and screens, and report progress. |
| --- | --- | --- |