|  | PROJECT MEETING MINUTES |
| --- | --- |

## 1. General Information

| Project Name / Group TrustCabinet / SEP490-G116 | Minutes No. MOM-08 |
| --- | --- |
| Meeting Date 22/10/2026 | Time Not provided |
| Format Supervisor meeting | Location / Meeting Link Not provided |
| Chairperson Nguyen Quang Hung (Supervisor) | Minute Taker (Secretary) Pham Gia Khanh |

## 2. Attendees

| No. | Full Name | Role / Student ID | Present | Notes |
| --- | --- | --- | --- | --- |
| 1 | Nguyen Quang Hung | Supervisor | To confirm | Supervisor / Chairperson |
| 2 | Tran Viet Hai | Team Leader / Frontend Lead | To confirm |  |
| 3 | Pham Gia Khanh | Business Analyst / UI/UX | Yes | Minute taker |
| 4 | Nguyen Quang Huy | Backend / Frontend | To confirm |  |
| 5 | Hoang Duc Loc | Backend Lead / Architecture | To confirm |  |
| 6 | Nguyen Truong Huy | Test Lead / QA | To confirm |  |

## 3. Meeting Objectives

• Settle which model the project uses for speech recognition (ASR) and where it runs.

• Confirm the timeline and the condition for the second council review.

• Agree the priorities up to the point the code is complete.

## 4. Discussion Points

4.1 Model hosting. The supervisor advised running the model locally. Calling an external API raises security concerns, and using the company's model is not appropriate because the team is working for that company.

4.2 Model clarification. The team must state clearly which model it uses. Here the model is the speech-to-text (ASR) model that turns meeting audio into text. It is to be resolved before the next weekly report to the supervisor.

4.3 Second council review (week 13). All comments from the first review must be fixed. If they are not fixed in full, the team will not be allowed to defend.

4.4 Priorities. The team should first resolve every council comment, then complete the code. The code is expected to be finished around weeks 12-13.

## 5. Decisions / Conclusions

• The speech-recognition model is to be run locally; an external API and the company's model are both ruled out.

• Every comment from the first council review is to be fixed before the second review in week 13.

• Resolving the council comments comes first, then completing the code by about weeks 12-13.

## 6. Action Items

| No. | Task | Owner | Due Date | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Decide and document the local ASR model, and why an external API and the company model are not used | Whole team | Next weekly report | High | Not Started |
| 2 | Fix all comments from the first council review | Whole team | Before the week-13 review | High | In Progress |
| 3 | Complete the code after the council comments are resolved | Dev team | Weeks 12-13 | High | In Progress |
| 4 | Prepare for the second council review | Whole team | Week 13 | High | Not Started |

## 7. Open Issues / Risks

• If the council comments are not fully fixed, the team will not be allowed to defend.

• An unsettled model choice blocks the transcription feature and the next report.

• The code may not be finished by weeks 12-13 if the comments take longer than planned.

## 8. Next Meeting

| Proposed Date/Time Next weekly meeting / Date TBD | Location / Format Supervisor meeting / TBD | Planned Agenda Report the model decision and the progress on fixing the council comments. |
| --- | --- | --- |